Kingston Community Energy Business Plan
## 1.0 Vision, aims and values
Our vision is for community owned decentralised renewable energy across the borough of Kingston. In the face of climate change and peak oil, we believe that now is the time for the local community to come together and make a social investment into our local area and that those local investors should be able to receive a moderate financial reward for that investment.
Our aim is to install solar PV panels on the roofs of community buildings in the borough of Kingston, providing the building owners with free or low cost electricity[1] enabling them to safeguard themselves against fluctuating energy costs and predicted price hikes over the coming years.
[1] Low cost electricity will be sold at a rate below market value ensuring that buildings owners receive a cost saving from the electricity generated by the PV panels on their roofs
We are a member owned organisation and we believe in our members collectively making the decisions about how the organisation should work.
## 2.0 Background
Our model is based on one that has been tested widely across the country.  For the first phase we intend to raise finance through a community share offer.  We will use the feed-in-tariff to repay the money that the local community loans to us.  Community shares are primarily a social investment with a small financial return to those who contribute to the scheme.
In our first phase we have decided to work with schools for the following reasons:
- Suitable roofs – large flat or gently sloping and unobstructed.
- Education opportunity for students, staff and parents about renewable energy and energy efficiency
- Potential network of funders for the scheme through parents, grandparents and staff.
- Schools are facing budget cuts KCE will provide a cost saving to the schools for the electricity produced by the panels.
## 3.0 Key objectives for 2013
1. Set up Kingston Community Energy as an IPS BenCom
2. Community engagement and awareness raising – events, flyers, workshops
3. Raise funds and install solar PV panels
4. Aim to employ apprentices from local college/university during panel installation
5. Evaluate the first phase and design future phases
## 4.0 Financial outline
The size of the PV system that KCE install will depend on the amount of money raised. Table 1 below summarises the ‘worst’ and ‘best’ scenario modelled.

	Scenario 1 - Worst	Scenario 2 – Best
System size:	50kW	100kW
No. of installs:	1	1
PV cost:	£69,300	£127,050
Development cost:	£10,000	£5,000
Annual interest payment:	0.65%	2.85%
Surplus after 20 years[2]:	£399	£664
[2] This money will be used for our community energy efficiency fund

Table : Summary of ‘best’ and ‘worst’ scenarios from financial model
### 4.2 Ongoing financial burden
Once the solar panels are installed, they are a relatively low maintenance technology. They will require occasional cleaning and the inverters require replacement approximately every 10 years. There will be annual costs to run the IPS BenCom; AGM, progress updates to investors, financial management and annual accounts. We aim to direct any surplus generated into a community energy efficiency fund.
### 4.3 Returns for investors
This investment is a social investment. KCE will aim to repay investors over the course of the 20 year life of the project with a small annual interest payment as outlined in table 1. We aim to adopt an open book approach and should we fall below our minimum threshold of interest repayments we will consider charging for the electricity. Higher rate tax payers will receive SEIS tax relief on their investment, therefore doubling their returns.
## 5.0 Measures of success
- Year 1: successful installation of solar panels.
- Ongoing: panel performance, shareholder interest repayments, income generation for the community energy efficiency fund.
## 6.0 Benefits of the scheme
The project will help to meet a number of Kingston’s Local Plan objectives.
### Objective 1: Tackle climate change, reduce our ecological footprint
- 10% renewable energy on new buildings. Our aim is to provide over 10% of the school’s electricity from renewable sources on an existing building[3].
  [3] We will verify these numbers once we have accurate data on the schools electricity and when we know the size of PV installation.
- Zone of low carbon activities. We will work with YYYYY Primary School, who are already engaged with the Smarter Communities team at Kingston University.
- Influence behaviour to reduce ecological footprint. Through visual displays and workshops we will influence pupils, staff, parents and our members about energy.
- Support third sector organisations tackling green issues. KCE is a local third sector organisation; any surplus generated from the scheme will be invested into a community energy efficiency fund.
- Reduce CO2 emissions. Savings of 20 - 40tCO2/annum, depending on the size of installation.
### Objective 4: Sustain and share economic prosperity
- Grow SME base. KCE is a small social enterprise in the renewable energy sector.
- Local investment. KCE will provide an opportunity for local people to invest in their local community. KCE will bring the benefits of the national feed in tariff to local people. Through this project local people will be investing locally, keeping more money in the local community rather than investing nationally or internationally.
### Objective 10: Encourage people to take an active part in the life of the community
Cohesion. Our project is about cohesion and the community working together to achieve a common goal. We know from other successful schemes across the country that those people who come together to own decentralised renewable energy take real pride in being a part of such a local project.
## 7.0 Risks
KCE has developed a risk register for the project which will be kept updated. The key risks of the scheme from an RBK perspective are listed below:
1. Unforseen roof issue such as a leak. Should the repair require removal of the panels KCE will remove and reinstate the panels at our own cost within timeframes agreed between both parties.
2. Damage to the building during installation of the panels. KCE will work with only competent contractors, the method of installation will be agreed with RBK prior to installation. The installer will be contractually obliged to make good any damage, KCE will ensure that the installer maintains professional indemnity insurance.
3. Installation risks; working at a school, working at height, HS&E construction risks. KCE will only employ competent installers with an impeccable health and safety record. The installer will be contractually required to follow RBK H&S policies for working at school sites including generation of risk assessments and method statements as appropriate. KCE will supervise the installation works. Where possible the installation will be programmed to be carried out during the school holidays.
KCE have access to agreements made between local authority, school and community energy company from other schemes across the country. We will be able to make use of these agreements to draw up a robust agreement regarding the roof, the panels and ownership.
## 8.0 Finance
Capital for the solar panels: KCE will finance the panel installation through our community share offer. We anticipate that there will be zero cost to the school or RBK for installation and maintenance of the solar panels.
Insurance: KCE will have insurance to cover all of our works; panel installation, panel maintenance etc. RBK will add the solar panels into the school’s building insurance. Any additional premium that arises as a result of this will be bourne by KCE as rent.
Feed in tariff: KCE will claim the feed in tariff, we will arrange this with a FiT provider, we will require access to the school on a quarterly basis to read the meters.
Ongoing maintenance: KCE will finance the ongoing maintenance of the panels which includes occasional cleaning (once every 2 – 4 years), inverter replacement once every 10 years and quarterly bill reading. KCE will ensure that the solar system is maintained in good, safe working order and will keep a service log.